Sales Dashboard – Discovery Plan

BIA Mentoring Program – Module 2

# 1. Goal

The goal of this discovery phase is to understand the sales team's current needs, identify gaps in their reporting process, and define clear objectives for building a Sales Dashboard that helps James Rodriguez (Regional Sales Manager) make faster, better-informed decisions.

Example: Right now, James gets different Excel files from each rep every Friday. He must manually combine them to see total sales. This project will replace that manual work with an automatic dashboard that shows everything in one place.

# 2. Inputs and Outcomes

Inputs (what we need to start):

- Current sales reports or Excel files used by the team

- Notes or documents about the existing reporting process

- A conversation with James Rodriguez to understand his daily challenges

- Examples of dashboards the team has found useful in the past

Example: James shares a sample Excel report he receives weekly. That file becomes our main input — it shows which columns of data already exist (date, rep name, revenue, region).

Outcomes (what we will produce):

- A prioritized list of KPIs the dashboard must show (e.g., total revenue, deals closed, quota attainment %)

- A clear project scope: what is included and what is out of scope

- A basic wireframe or sketch of the dashboard layout

- A requirements document to guide the next module

Example: After the session, we know James needs: revenue by region, top 5 reps by sales, and deals closing this month. Those 3 KPIs become the dashboard core.

# 3. Stakeholders

All key people are listed below, along with how their needs will be addressed throughout the project.

| Name / Role | Type | What they need / contribute |
| --- | --- | --- |
| James Rodriguez – Regional Sales Manager | End User / Main Stakeholder | Defines KPIs, validates design, confirms the tool meets his daily needs |
| Sales Representatives | End Users | Generate the sales data; may also view the dashboard to track their own performance |
| BIA Mentor | Project Sponsor (simulated) | Provides requirements, evaluates deliverables, guides the project direction |
| Data / IT Team | Technical Team | Provides access to data sources (CRM, databases) and confirms technical feasibility |

Example: James is the primary stakeholder — we validate every dashboard design decision with him. Sales reps are secondary users whose workflows must not be disrupted.

# 4. Key Activities

1. Stakeholder Interview with James Rodriguez

Schedule a 30-minute meeting with James to ask your prepared discovery questions. This is the most critical step.

Example: Ask James to walk through a typical Monday morning — what does he look at first? What takes too long?

2. Gap Analysis

Compare what James has today vs. what he actually needs and identify the gaps.

Example: James receives reports every Friday but needs daily data. That 6-day delay is a key gap to address.

3. Review Existing Reports and Data Sources

Ask for sample reports or data files the team currently uses to understand what data is already available.

Example: James shares sales_report_Q2.xlsx. We review it and see columns: date, rep name, revenue, region, product.

4. Market Research

Look at examples of sales dashboards (e.g., Salesforce, Power BI templates) to gather design ideas.

Example: We find a Power BI sales template that shows revenue vs. target as a gauge chart. We share it with James to confirm if that format is useful.

5. Define Success Criteria

Agree with James on how we will know the project is a success, with specific and measurable goals.

Example: 'The dashboard is successful if James can see the top 3 KPIs in under 10 seconds without opening any Excel file.'

# 5. Timeline

| Days | Activity | Output |
| --- | --- | --- |
| Days 1–2 | Stakeholder interview + review existing reports | KPI list, raw data samples from James |
| Days 3–4 | Gap analysis + market research | Gap report, dashboard inspiration examples |
| Day 5 | Define success criteria + finalize discovery document | Completed discovery plan ready to submit |

# 6. Key Questions for the Requirements Session

The following 15 questions will be asked during the interview with James Rodriguez, grouped by topic.

Business Goals

- What is the main problem you are trying to solve with this dashboard?
→ Example: 'I can't see how my team is performing in real time.'

- How do you currently track your team's sales performance, and what is most frustrating about it?
→ Example: 'I get an Excel file every Friday, but I need daily data.'

- What does a successful week look like for your team? How do you measure it?

KPIs and Metrics (formula, how it's calculated)

- What are the top 3–5 numbers you check every day?
→ Example: Total revenue this month, deals closed, quota attainment %.

- Do you need to compare actual sales vs. targets or quotas?
→ Example: 'Yes, I want to see if each rep is at 80%, 100%, or over 100% of their quota.'

- Are there metrics that are nice-to-have but not critical for the first version?

- Should the dashboard show data by region, product, or individual rep — or all three?

Data and Sources

- Where does your sales data currently live?
→ Example: CRM (Salesforce), Excel files, internal database.

Mentor Note – Access to Data Sources – Permissions (Ready vs. Done)

It is important to clarify who has access to each data source and what permissions are needed. A source marked as Ready means it has been identified but access is not yet granted; Done means access is confirmed and the data can be used in the dashboard.

- How often is the data updated — real-time, daily, or weekly?

- Are there any data quality issues we should know about?
→ Example: 'Reps sometimes forget to log deals in the CRM, so data can be incomplete.'

Dashboard Design and Usage

- Who else besides you will use this dashboard?
→ Example: 'My 10 sales reps and the VP of Sales.'

- How often will you use it — multiple times a day, once a day, or only for weekly meetings?

- Are there any dashboard layouts you already like?
→ Example: 'I like how Salesforce shows a gauge chart for quota attainment.'

- Does the dashboard need to work on mobile (phone/tablet), or mainly on desktop?

Success Criteria

- How will you know this dashboard is a success?
→ Example: 'If I can see my team's performance in one click without touching Excel, it's a success.'

Mentor Note – Documentation

As part of the success criteria, it should be confirmed that the project will include basic documentation — such as definitions of each metric and a short guide on how to use the dashboard.

Prepared by: Stephanie Arredondo | BIA Mentoring Program – Module 2